|  |  |
| --- | --- |
| **Project Team Name** | Team B |
| **Development Week** | 1 |
| **Date** | 9/6/2012 – 9/13/2012 |
| **Team Accomplishments** | |
| * Team meetings: After class, Fridays, Saturdays * HUD mostly done (95%) * HUD update started (15%) * Cameras mostly done (95%) * Character class started (15%) * Weapon class started (20%) * Controls guide mostly done (90%) * Started working on elevators (75%) | |
| **Action Items** | |
| * Risk Assessment * Task list | |
| **Late Tasks** | |
| N/A | |
| **Team Issues** | |
| N/A | |
| **Other** | |
| Communication within the group is excellent. This week, we had great participation from all the members. In the meeting there was great consensus among all the team members. We assigned roles and responsibilities. All assignments were turned in on time. Everything flowed smoothly. | |